## Slide 1: UI Review
August 21, 2026
TCS Accessibility AI - Assure

## Slide 2: Review Status – Unaddressed Points
Updated 25 September 2026 against the current build of the portal and the VS Code extension.
Points with a yellow highlight are not fully addressed yet (54 in total). The line under each one starts with its status:
Not addressed (16): Still to do. Usually blocked on something outside the UI: an email service, a server workflow, or the approved plugin design file.
Partially addressed (14): Part of the point is done; the comment says what is left.
Deviation (9): Built differently on purpose; the comment gives the reason and asks for confirmation.
Needs decision (10): Needs a product decision before any UI change.
Waiting on design (2): Waiting for the designer's Figma update.
Declined (3): Decided against earlier; the comment gives the reason.
Points without a highlight are addressed in the current build.
The Plugin Home comments continue onto a second slide so they stay readable.

## Slide 3
1
2
3
4
5
6
7
8
9
11
6
12
10
13
Screen – Login (All Users)

## Slide 4
Houschka Rounded Alt 24 px
Houschka Rounded Alt 36 px
Calibri 20 px
Card title: Houschka Rounded Alt 24 px, Body text: Calibri 20 px
The height of the login background box should be 760 px, as per design.
In the design, there is a line gradient highlight to the top and bottom of the box. Please note the same from the design.
Please note the type specifications for Log In and the text below: Login title: Houschka Rounded Alt 32 px, sub title text: Calibri: 18 px
Please add the icons for the email and password within the box as per design
Forgot password text link will be here, below password dialogue box
Remember me check box is missing above the login button
The login button is gradient in the design. Please note and apply. The icon on the button is different from the design. Please ensure it is the same Also the font for the Login text on the button should be as per design: Houschka Rounded Alt, 20 px
Please ensure the Sign Up text is in Houschka Rounded Alt typeface.
Replace the current icons with the approved design-system icons

## Slide 5: Screen – Forgot Password (All Users)
Developed Screen
Proposed Design
1
2
3
4
5
6
7
8
9
10
13

## Slide 6
Replace the security question recovery flow with the approved OTP-based password reset flow.
  Not addressed: The server cannot send email, so an OTP cannot be delivered. Needs an email service first; recovery still uses the security question.
Add the Request Reset via Admin option as shown in the proposed design.
  Not addressed: Needs a new admin-approved reset workflow on the server (request queue, one-time password, forced change). Deferred pending a security review.
Remove the left-side branding panel during password recovery and use the dedicated recovery screen design.
Follow the approved recovery flow: Enter Email → Verify OTP → Create New Password → Back to Login.
  Not addressed: Depends on OTP (item 1). The current flow is Enter Email → Security Question → New Password → Back to Login.
Update the form container size height 759 px, spacing, and visual hierarchy to match the proposed design.
Modal title should use Houschka Rounded Alt, 32 px as per design.
Subtitle/description text should use Calibri, 18 px as per design.
Field labels should use Calibri, 20 px as per design.
Apply the approved gradient styling to the Send OTP button.
  Partially addressed: The gradient is applied to the recovery CTA, but it reads "Continue": there is no Send OTP step without email delivery.
CTA button text should use Houschka Rounded Alt, 20 px.
Add the divider and secondary action pattern between Send OTP and Request Reset via Admin as shown in the design.
  Not addressed: Depends on the Request Reset via Admin option (item 2).
Request Reset via Admin button should follow the approved secondary CTA style and typography from the design system.
  Not addressed: Depends on item 2. The secondary CTA style (outline pill) exists and is ready to use.
Apply the approved card styling, including border treatment, spacing, and background effects.

## Slide 7: Screen – Notification(User)
Highlight the Notifications icon when the Notifications panel is active.
Follow the approved notification card design pattern for layout, spacing, and visual hierarchy.
Notification title should use Houschka Rounded Alt, 18 px as per the approved design.
Notification Category description text should use Calibri, 16 px as per the approved design.
Notification details heading text should use Calibri, 16 px followed by subtext Calibri, 14 px
Center-align button text across all button variants..
Developed Screen
Proposed Design
1
4
2
3
5
6

## Slide 8: Screen – Profile(User)
Highlight the Profile icon when the Profile panel is active.
Add sufficient spacing before the Log Out action to prevent accidental clicks.
Profile name should use Houschka Rounded Alt, 22 px as per the approved design.
Email/role text should use Calibri, 18 px as per the approved design.
Ensure menu item labels follow the approved typography specifications and visual hierarchy from the proposed design.
Developed Screen
Proposed Design
1
5
4
3
2

## Slide 9: Screen – Overview (User)
5
3
2
4
6
8
7
1

## Slide 10
Use the approved design-system icons, 32 px and icon container, 64 px for all KPI cards to maintain consistency.
  Deviation: Built as a 24 px icon in a 36 px round container, the values from the UI Wireframes Figma file, which conflict with this 32/64 px note. Please confirm which is final.
KPI card padding, 24 px, and corner radius, 36 px should match the proposed design.
KPI titles should use Houschka Rounded Alt, 20 px, supporting numbers, 28 px and supporting text should use Calibri, 16 px.
Align the placement of primary actions (request credits) and secondary actions (View Reports, View Issues, view installation guide) center aligned as shown in the design.
Apply the approved gradient styling, height, and padding for primary CTA buttons.
Update the table to follow the proposed design for header styling fill: #E2E8F0, 5%, row spacing, and content padding.
Page Heading should use Houschka Rounded Alt, 24 px as per the approved design.
Page Subtitle should use Calibri light, 20 px and follow the approved spacing below the Page Heading.

## Slide 11: Screen – Request more budget Modal (User)
Follow the approved modal design pattern for layout, visual hierarchy, and overall styling.
Update the modal width 732 px, height 567 px, internal padding 24 px, and corner radius 20 px to match the proposed design.
Modal title should use Houschka Rounded Alt, 20 px as per the design.
Input labels, placeholder text, and form fields should follow the approved typography Calibri 20 px, spacing, and field styling.
Apply the approved information bar style, including icon, background treatment, padding, and typography.
Use the approved gradient CTA design with consistent button height, padding, corner radius, and center-aligned text.
Ensure consistent spacing between form fields, information bar, and CTA as shown in the proposed design.
Developed Screen
Proposed Design
1
3
2
4
5
6

## Slide 12: Screen – Projects (User)
1
5
2
4
3

## Slide 13
Page Heading should use Houschka Rounded Alt, 24 px and Page Subtitle should use Calibri, 20 px as per the approved design.
Update all KPI cards to match the proposed design for dimensions, padding, corner radius, icon container styling, and typography.
Table layout should follow the approved design, including table height, column spacing, row padding, header styling, and visual hierarchy.
Align search, filters, and sort controls with the approved design pattern for spacing, sizing, and interaction states.
Fix the TCS copyright bar to the bottom of the screen and align it with the approved footer design.

## Slide 14: Screen – Usage Credits (User)
1
2
3
4
5
6

## Slide 15
Page Heading should use Houschka Rounded Alt, 24 px and Page Subtitle should use Calibri, 16 px as per the approved design.
  Deviation: Subtitle kept at Calibri 20 px to match every other portal screen (Overview, Projects, Credits Requests, User Management and Extension Management all specify 20 px). Confirm if Usage Credits should differ.
KPI cards should match the proposed design for dimensions, padding, corner radius, icon container styling, and typography.
The Request More Usage Credits panel should follow the approved design for form field styling Houschka Rounded Alt 20 px, spacing, padding, and overall layout.
  Deviation: Form fields use Calibri 20 px, matching the Request more budget modal spec; Houschka is used for headings and CTAs only. Please confirm.
Form labels and supporting text should use the approved typography specifications from the design system.
Update the table to follow the proposed design for column spacing, row height, content padding, and visual hierarchy.
Status chips should match the approved design for color, size, typography, padding, and corner radius.

## Slide 16: Screen – Notifications (Admin)
Highlight the Notifications icon when the Notifications panel is active.
Follow the approved notification card design pattern, including card height, padding, spacing, and corner radius.
Notification heading should use Houschka Rounded Alt, 18 px as per the approved design.
Notification details heading text should use Calibri, 16 px followed by subtext Calibri, 14 px
Update notification icons to match the approved design-system iconography and icon container styling.
Developed Screen
Proposed Design
1
2
3
4
5

## Slide 17: Screen – Profile (Admin)
Highlight the Profile icon when the Profile panel is active.
Follow the approved profile menu structure and display only the proposed options shown in the design.
  Deviation: Product decision: every role (admin, manager, tester, developer) gets the same profile menu instead of a reduced admin menu.
Profile name should use Houschka Rounded Alt, 22 px and email/supporting information should use Calibri, 18 px as per the approved design.
Update the profile card to match the proposed design for width 338 px, height, padding, corner radius 20 px, and visual hierarchy.
Display only the proposed setting as per approved design.
  Deviation: Same decision: one menu for all roles. The admin-only License shortcut was removed; License stays in the sidebar.
Add sufficient spacing 64 px between Preferences and Log Out to clearly separate account settings from destructive actions.
Apply the approved Log Out button styling, including background treatment, padding, height, corner radius, and typography.
Developed Screen
Proposed Design
1
2
3
4
5
6
7

## Slide 18: Screen – Nav Tab (Admin)
Apply the approved active-state styling for the selected navigation tab.
Replace the current navigation icons with the approved design-system icons.
Add the Password Resets tab as shown in the proposed design.
  Not addressed: Password Resets needs the admin-approved reset workflow on the server, which is deferred (see the Forgot Password slide).
Navigation labels should use Houschka Rounded Alt, 20 px as per the approved design.
Review the purpose and placement of the newly introduced Testing Agent App and Test Runs tabs to ensure they align with the navigation hierarchy.
Developed Screen
Proposed Design
2
1
3
5
4

## Slide 19: Screen – Dashboard (Admin)
1
2
3
4
5
5
6
7
7
8

## Slide 20
KPI cards should match the proposed design for dimensions, corner radius 36 px, internal padding, and overall visual treatment.
Update KPI card icons to use the approved iconography style 24 px, icon container design 36 px, and corresponding brand colors.
Quick Action cards should follow the approved design pattern for layout, icon usage, typography, and CTA placement.
KPI card titles and card content should follow the approved typography Houschka Rounded 20 px, numbers in Calibri 30 px and hierarchy defined in the design system.
Update both tables to match the proposed design for header styling, row height, content padding, column spacing, and visual hierarchy.
Status chips should follow the approved design for color, typography, padding, and corner radius.
Apply the approved CTA button styling, including gradient treatment, button height, padding, and text alignment.
Position section-level CTA buttons (View All Projects and Usage, View All Activity Logs) according to the approved design and maintain consistent spacing from the tables.

## Slide 21: Screen – Projects (Admin)
KPI cards should match the approved design for iconography, color treatment, corner radius, and typography.
Highlight high-risk projects within the table to establish a clear correlation with the High Risk Projects KPI which I will include in Figma design.
  Waiting on design: The high-risk row treatment will come from the designer in Figma.
Update the table to follow the approved design pattern for structure, spacing, and data presentation.
Status chips, progress indicators, and View Files CTAs should match the approved design system styling.
Developed Screen
Proposed Design
1
2
3
4

## Slide 22: Screen – Projects (Admin)
2
1
3
4
5
6
7

## Slide 23
Page Heading should use Houschka Rounded Alt, 24 px as per the approved design.
Project Name heading should follow the approved typography hierarchy using Houschka Rounded Alt, 26 px.
KPI cards should match the approved design for typography, corner radius, iconography, color treatment, and visual hierarchy.
Consider changing View Activity Logs to a link-style action that opens project-specific activity logs in a dedicated page or modal, which I will include in Figma design.
  Waiting on design: The project-specific activity log page or modal will come from the designer in Figma.
Update the table to follow the approved design pattern for layout, spacing, typography, and data presentation.
Ensure table actions, headers, and row elements align with the visual treatment shown in the proposed design.
KPI titles should use Houschka Rounded Alt and supporting content should use Calibri as per the approved typography system.

## Slide 24: Screen – Usage credits request (Admin)
1
2
3
4
5
6
7
8

## Slide 25
Page Heading should use Houschka Rounded Alt, 24 px and Page Subtitle should use Calibri, 20 px as per the approved design.
Update the tab component to match the approved design for active, inactive, and count badge states.
Add row selection checkboxes to support bulk approval actions.
Include the approved Bulk Actions control to enable processing multiple requests at once.
Update the table to follow the approved design pattern for layout, spacing, typography, and data presentation.
Status chips should match the approved design for color, size, corner radius, and typography.
Action buttons (Approve, Reject) should follow the approved CTA styling and button hierarchy.
Replace the footer copyright placement with the approved layout and positioning shown in the design.

## Slide 26: Screen – User Management (Admin)
1
2
3
4
5
6
7
8

## Slide 27
Page Heading should use Houschka Rounded Alt, 24 px and Page Subtitle should use Calibri, 20 px as per the approved design.
Review whether the alert banner above the table is necessary, as it occupies valuable space without a clear action.
  Needs decision: The banner only appears when users reach their credit limit and is the admin's only prompt for it. Remove it, or add a "View users" action?
Update the tab component to match the approved design for active, inactive, and count badge states.
Follow the proposed design pattern for search, filters, and bulk action controls.
  Partially addressed: Search and filters follow the design. Bulk actions were added to Usage Credits Requests only; which bulk actions should Users support?
Update the table to match the approved design for layout, typography, spacing, and data presentation.
Status chips should follow the approved design for color, corner radius, and visual treatment.
Action buttons (Configure API, Manage Credits) should follow the approved CTA styling and hierarchy.
User avatars, usage indicators, and visual status indicators should align with the approved design system.

## Slide 28: Screen – Extension Management (Admin)
1
2
3
4
4
5
6
7
8

## Slide 29
Page Heading should use Houschka Rounded Alt, 24 px and Page Subtitle should use Calibri, 20 px as per the approved design.
Update the upload panel to match the proposed design for card layout, corner radius, spacing, and visual hierarchy.
Upload section labels, helper text, and guidelines should use the approved typography system (Houschka Rounded Alt for headings and Calibri for supporting content).
Apply the approved CTA styling for Browse Files and Upload Extension, including gradient treatment, button height, corner radius, and typography.
Ensure the upload area iconography, colors, and status indicators follow the approved design system.
Increase the table/container height to better utilize available screen space and maintain visual balance when data is limited.
Update the table to match the approved design pattern for typography, row spacing, status chips, and action controls.
Status chips (Active, Published, Deprecated) should follow the approved design for color, typography, and visual treatment.
  Not addressed: Uploaded builds have no status or lifecycle (publish or deprecate) in the product, so there is nothing for these chips to show. Needs a feature decision.

## Slide 30: Screen – Nav tab (Admin)
Add the Password Resets tab to the navigation as shown in the approved design.
  Not addressed: Password Resets depends on the deferred admin-approved reset workflow (see the Forgot Password slide).
Review the functionality and user flows for the newly introduced Testing Agent App, Test Runs, and License tabs before finalizing the navigation structure.
  Partially addressed: The Testing Agent App and Test Runs tabs are no longer in the admin navigation. License remains and needs a product decision.
Validate the placement of the new tabs to ensure they align with the product's information architecture and usability hierarchy.
  Needs decision: License placement: it currently sits below a divider at the bottom of the admin navigation.
Navigation labels should use Houschka, 20 px as per the approved design system.
Ensure the active navigation state follows the approved design pattern for visual consistency.
Developed Screen
Proposed Design
1
2
3
4
5

## Slide 31: Screen – Activity Logs (Admin)
Replace the current project filter banner with the approved information bar design.
Update the Usage Logs and Audit Logs tabs to match the proposed tab styling and active state.
Table headers and content should use the approved typography system (Houschka Rounded Alt and Calibri) and match the design hierarchy.
Status chips and View Details CTAs should follow the approved design-system styling.
Rename Clear All to Clear All Activity Logs to make the action more explicit and user-friendly.
Developed Screen
Proposed Design
1
2
3
4
5

## Slide 32: Screen – Activity logs (Admin)
Replace the browser-native pop-up with the approved modal design.
Match the modal layout, typography (Houschka Rounded Alt and Calibri), and button styles with the design system.
Update the confirmation message to clearly communicate that all activity logs will be deleted.
Use the approved destructive-action color treatment and visual cues for the delete action.
Align CTA button hierarchy and placement with the proposed modal design.
1
2
3
5
4

## Slide 33: Screen – Activity logs (Admin)
Review whether the newly added Operator column is required and aligns with the approved Audit Logs data structure.
  Needs decision: There is no Operator column now; "Operator" remains as a Category value and filter for account activity (sign-up, sign-in and out, password and consent changes). Confirm it should stay.
Add a View Details action to provide access to complete audit log information for each record.
Follow the proposed audit log details pattern to display metadata, actions performed, timestamps, and related user information.
Update the table to match the approved design for typography (Houschka Rounded Alt and Calibri), spacing, and data hierarchy.
Status chips and table actions should follow the approved design-system styling.
Developed Screen
Proposed Design
2
3
4
5
1

## Slide 34: Screen – Configure API Settings (Admin)
Follow the approved modal design pattern for modal dimensions, spacing, corner radius, and visual hierarchy.
Modal title should use Houschka Rounded Alt 20 px and field labels/supporting text should use Calibri 20 px as per the approved typography system.
Use the approved iconography for the modal header and maintain consistency with the design system.
Input fields should match the proposed design for height, padding, border treatment, and placeholder styling.
Apply the approved CTA styling for Save Changes and Cancel, including button hierarchy, gradient treatment, and typography.
Ensure the close icon styling, placement, and interaction pattern match the proposed design.
Developed Screen
Proposed Design
1
2
3
4
5
6

## Slide 35: Screen – Modals and Pop ups (All Users)
Replace browser-native pop-ups with the approved custom modal design.
Use Houschka Rounded Alt 20 px for modal titles and Calibri 20 px for supporting content.
  Partially addressed: Titles and field text meet the 20 px spec; detail rows in My Profile and Privacy & Account stay smaller to keep the dialogs compact.
Apply the approved iconography style across modals and pop-ups.
CTA buttons should follow the approved design system for hierarchy and styling.
Update filter dropdowns and scrollbars to match the proposed design pattern.
  Partially addressed: Scrollbars are restyled. Dropdowns are styled native selects whose open lists are drawn by the browser; a custom dropdown would be a new component.
Ensure all profile, action, and confirmation modals follow a consistent layout and interaction pattern.
  Partially addressed: My Profile is read-only (accounts have no name or time zone to edit), and Send Reset Link depends on the deferred reset workflow.
Developed Screen
Proposed Design
1
2
3
4
5
5
6

## Slide 36: Screen – Login VS Code(User)
Developed Screen
Proposed Design
1
2
3
4
4
9
5
6
7
8

## Slide 37
Match the login card background, border treatment, and visual styling with the approved design.
Use the approved design-system icons for the lock header, input fields, and CTA actions.
Card title should use Houschka Rounded Alt 32 px and supporting text should use Calibri 18 px as per the approved typography system.
Add the Remember Me checkbox and Forgot Password? link as shown in the proposed design.
Apply the approved primary CTA styling, including gradient treatment, button height, and icon usage.
  Deviation: The plugin CTA stays flat #6366F1 because the proposed plugin mockup shows a flat button, unlike the portal's gradient. Confirm if a gradient is wanted.
Ensure primary and secondary CTAs follow the approved design pattern and visual hierarchy.
Update the screen copy to match the approved text content and terminology used in the design.
Input fields should follow the approved design for height 48 px, padding, icon placement, and placeholder styling.
Implement a functional Show/Hide Password toggle; the password visibility icon should change state appropriately when toggled instead of displaying a static icon.

## Slide 38: Screen – Plugin Home / Audit & Remediation Dashboard (User)
2
3
4
5
6
7
8
1
3
9
10
12
11

## Slide 39
Follow the approved plugin design system across all screens and components, including colors, typography, spacing, and interaction patterns.
  Partially addressed: Brand colours, fonts and approved icons are applied; the Home layout has not changed since the audit. The approved plugin design file is not in the repo to check each component.
Screen headings should use Houschka Rounded Alt 20 px and supporting content should use Calibri 18 px as per the approved design system.
  Partially addressed: Headings are now Houschka 20 px. Supporting content stays at the editor size (13 px): 18 px would roughly halve the rows in the file tree and reports table. Please confirm.
Update the chat panel layout and input area to match the proposed design, including iconography, spacing, and CTA placement.
  Not addressed: Chat panel layout and input area are unchanged apart from the new account card. Needs the approved plugin design for reference.
Follow the approved file and folder explorer design for hierarchy, icons, spacing, and selection states.
  Not addressed: The file and folder explorer is unchanged. Needs the approved plugin design for reference.
Add the Audit Whole Project CTA as shown in the proposed design.
  Declined: A separate Audit Whole Project button was rejected as redundant: Audit or Audit & Remediate with nothing selected audits the whole project.
KPI cards should match the approved design for typography, color treatment, iconography, corner radius, and visual hierarchy.
  Not addressed: The Report Overview KPI cards are unchanged since the audit. Needs the approved plugin design for reference.

## Slide 40
Update the reports table to follow the proposed design for layout, column structure, spacing, and data presentation.
  Not addressed: The reports table is unchanged since the audit. Needs the approved plugin design for reference.
Align the Audit & Remediation workflow with the approved design and review the updated rollback workflow for consistency with the overall user journey.
  Needs decision: Workflow review item, not a UI change. The Fix Report panel offers per-fix rollback and Rollback All with a confirmation.
Use the approved CTA styling for View Report, View Fixes, and primary plugin actions.
  Not addressed: The View Report and View Fixes buttons on Home are unchanged. Needs the approved plugin design for reference.
Ensure report status indicators, home tab and severity visualizations follow the approved design-system colors and styles.
  Partially addressed: Brand severity colours are applied (Critical red, Major amber, Minor blue) but not re-checked against the approved plugin design.
Review and define the purpose of the Regression Analysis CTA above the table and ensure its placement aligns with the workflow hierarchy.
  Needs decision: Purpose and placement of the Regression Analysis entry point.
Review the purpose and user flow of the Configure Login action below the file explorer and position it appropriately within the plugin navigation and task flow.
  Needs decision: Purpose and placement of Configure Login (it sets up the sign-in the runtime crawl uses on protected apps).

## Slide 41: Screen – WCAG Audit Report (User)
2
3
5
6
7
1
4

## Slide 42
Page Heading should use Houschka Rounded Alt 18 px and supporting content should use Calibri as per the approved typography system.
Add the Fix Report CTA beside Export Report as shown in the proposed design.
  Declined: A Fix Report button on this panel was rejected earlier; Export Report offers HTML, PDF and XLSX, and fix reports open from Home.
Follow the approved filter design pattern for dropdown styling, spacing, and grouping.
  Not addressed: Filters are unchanged since the audit (a Group by control only; guardrail dropdowns were excluded earlier). Needs the approved design for reference.
KPI cards should match the proposed design for typography, iconography, color treatment, and visual hierarchy.
  Not addressed: The KPI cards are unchanged since the audit. Needs the approved plugin design for reference.
Update the critical issue card design to match the approved layout, severity styling, spacing, and content hierarchy.
  Not addressed: The issue card layout is unchanged since the audit. Needs the approved plugin design for reference.
Issue severity sections (Critical, Major, Minor) should follow the approved color coding and accordion/card design pattern.
  Partially addressed: Sections are collapsible and use the brand severity colours, but have not been re-checked against the approved design.
Apply the approved CTA styling for Fix Report, Export Report, and issue-related actions.
  Partially addressed: Export Report and issue actions use the brand CTA styles; Fix Report is not on this panel (see item 2).

## Slide 43: Screen – Fix Report (User)
2
5
6
7
1
5
7
4
3

## Slide 44
KPI cards should match the approved design for typography, color treatment, iconography, corner radius, and visual hierarchy.
Update the Files with Fixes panel to follow the proposed design for layout, spacing, selection state, and file hierarchy.
Follow the approved tab design pattern for Pending Fixes, Applied Fixes, and severity filters (All, Critical, Major, Minor).
Apply the approved CTA hierarchy and styling for Keep, Ignore, Regenerate, and Apply Fixes actions.
Update issue cards to match the proposed design for severity indicators, content hierarchy, spacing, and action placement.
Use Houschka Rounded Alt for headings and Calibri for supporting content as per the approved typography system.
Ensure before/after code comparison sections follow the approved visual design and readability standards.
  Deviation: Product decision: before and after stay stacked vertically with red and green highlights for readability, rather than the side-by-side comparison.

## Slide 45: Screen – Fix Report (User)
Developed Screen
Proposed Design
Keep the action buttons (Keep, Ignore, Cancel/Regenerate) fixed at the top-right of the issue card regardless of the length of accessibility standard names to maintain consistency and reduce user effort.
Follow the approved chat interface design for message layout, assistant responses, input area, and overall visual hierarchy.
Ensure the conversation panel remains visually connected to the selected issue, as shown in the proposed design.
Apply the approved CTA styling and hierarchy for issue actions to improve action discoverability.
2
4
1
3

## Slide 46: Screen – Preview Changes (User)
Developed Screen
Proposed Design
Modal heading should use Houschka Rounded Alt 18 px and supporting text should use Calibri 16 px as per the approved typography system.
Add contextual descriptions below the Before and After previews to clearly explain the accessibility issue and the applied fix.
Follow the approved modal design for layout, spacing, visual hierarchy, and close icon styling.
Use the Got It CTA to dismiss the modal and apply the approved button styling from the design system.
The Before and After sections are visually differentiated in developed screen, just maintaining the clean comparison layout shown in the proposed design.
Match the modal dimensions 866x533 px, image container styling, and content spacing with the approved design
2
3
4
5
1
2
5
3

## Slide 47: Screen – User Profile (User)
Developed Screen
Proposed Design
Highlight the user profile icon when the profile panel is active.
Follow the approved profile panel design for layout, dimensions, spacing, and visual hierarchy.
User name should use Houschka Rounded Alt 22 px and email/supporting details should use Calibri 18 px as per the approved typography system.
Display credit usage using the proposed progress bar design, including credits used, total credits, and usage percentage.
Apply the approved visual treatment for the usage progress bar, including colors and spacing.
Use a dedicated destructive-action style for Log Out to clearly differentiate it from other actions.
Match the approved profile avatar design, sizing, and placement shown in the proposed design.
2
3
5
6
7
1
4

## Slide 48: Screen – Rollback all fixes action pop up(User)
Developed Screen
Proposed Design
Follow the approved modal design for layout, spacing, dimensions 538 x 377 px, and visual hierarchy.
Modal title should use Houschka Rounded Alt 18 px and supporting content should use Calibri 18 px as per the approved typography system.
Use the approved warning icon with the highlighted yellow color treatment to clearly indicate a rollback action.
Display the Affected Fixes count using the approved typography Calibri Bold 18 px and emphasis style from the design.
Apply the approved primary and secondary CTA styles for Rollback All Fixes and Cancel, including button hierarchy, colors, and spacing.
Match the close icon styling and placement with the proposed modal design.
2
3
4
5
6
1
2

## Slide 49: Screen – All fixes applied(User)
2
3
4
6
7
1
Developed Screen
Proposed Design
Display the approved success-state illustration and completion message when all fixes have been applied.
  Deviation: A success check mark stands in for the illustration, since the product does not ship illustrations (earlier decision). The message and actions match.
Provide View Project Report and View Applied Fixes as the primary next-step actions.
Highlight files with applied fixes using the approved completed-state design in the file list.
Retain Pending Fixes, Applied Fixes, and Ignored Fixes tabs, just follow the same design style as shown in the proposed design.
Remove the severity filter tabs and action buttons once there are no pending fixes remaining.
Follow the approved empty-state design for content, illustration, and action hierarchy.
  Deviation: As item 1: content and action hierarchy follow the design, with a check mark in place of the illustration.
Use Houschka Rounded Alt for headings and Calibri for supporting content as per the design system.
2
5
6

## Slide 50: Screen – Project Report Summary(User)
2
3
4
5
7
1
Use Houschka Rounded Alt 16 px for the page heading and Calibri 16 px for the supporting description as per the approved design.
Update KPI card typography and align the content hierarchy with the proposed design.
  Partially addressed: Issues Summary is restructured into aligned boxes; the other KPI cards keep their current type sizes, since no exact values are specified.
Correct the vertical alignment and spacing within the Issues Summary KPI card.
Apply the approved CTA styles for Refresh and Download actions.
Follow the proposed design for file-level result tabs (Audited, Left).
Update search, filters, and table components to match the approved design pattern.
  Partially addressed: Search and table are restyled; the Guardrail Status and Sort Issues dropdowns were deliberately left out of this panel (earlier decision).
Ensure View Details actions follow the approved CTA styling and placement.
Developed Screen
Proposed Design
6

## Slide 51: Screen – File Report (User)
2
3
4
5
1
Use the approved typography for Project and File details, with Houschka Rounded Alt 16 px for headings and Calibri 16 px for supporting content.
Apply the approved styling and placement for the Open File CTA.
Align KPI card typography Calibri 16 px and Calibri bold 20 px for numbers, and content hierarchy with the proposed design.
Follow the approved issue card design for severity indicators, metadata, and content structure.
  Partially addressed: Severity, criterion, level and recommendation follow the card design; guardrail status pills are deliberately not shown in this panel.
Maintain consistent typography and visual treatment for recommendations, code snippets, and guardrail information across all issue types.
  Declined: Guardrail information was deliberately removed from this panel (it stays in exports), so it is not shown here.
Check the back icon 16 px with icon container 32 px.
Developed Screen
Proposed Design
6

## Slide 52: Screen – Testing agent management (Admin)
Comments:
Review the purpose of the new tab and confirm what user task it supports before adding it to the navigation.
Place the new tab based on usability hierarchy, not just availability in the developed screen.
Developed Screen

## Slide 53: Screen – Test Runs (Admin)
Developed Screen
Comments:
Review the purpose of the new tab and confirm what user task it supports before adding it to the navigation.
Place the new tab based on usability hierarchy, not just availability in the developed screen.

## Slide 54: Screen – License Management (Admin)
Developed Screen
Comments:
Review the purpose of the new tab and confirm what user task it supports before adding it to the navigation.
  Needs decision: License is an admin-only screen for the server licence (seats and credits). Confirm it belongs in the main navigation.
Place the new tab based on usability hierarchy, not just availability in the developed screen.
  Needs decision: Placement: it currently sits below a divider at the bottom of the admin navigation.
Maintain consistency in design from the proposed screens

## Slide 55: Screen – VPAT Reports (Manager)
Comments:
Understand the Manager role, responsibilities, and key user journeys before finalizing the screens.
  Needs decision: Product and UX work: document the Manager role and journeys with the designer. Not a code change.
Define the Manager task flow and navigation structure based on usability hierarchy.
  Needs decision: Product and UX work: define the Manager task flow and navigation with the designer. It currently has Dashboard, Projects and VPAT Reports.
Maintain the same design system, layouts, and interaction patterns used across existing user screens.
Ensure consistency in tables, cards, filters, CTAs, and overall UX across the Manager experience.